- NEPO

- CONDITIONS OF CONTRACT FOR SIMPLE ENGINEERING WORKS

(for use with a Purchase Order)

- Definitions and interpretation

  - These Conditions apply to the Agreement to the exclusion of any other terms and conditions that the Contractor seeks to impose or incorporate or which are implied by trade, custom, practice or course of dealing.  Insofar as anything in these Conditions are inconsistent with any terms and conditions contained in the Contract Documents, these Conditions shall prevail.

  - In these Conditions, the following definitions apply:

- "Agreement": the contract between the Employer and the Contractor for the carrying out of the Works in accordance with these Conditions;

- "CIS Scheme": the Construction Industry Scheme pursuant to the Finance Act 2004 or any amendment or re-making thereof;

- "Commencement Date": the commencement date specified in the Order;

- "Completion Date": the completion date specified in the Order, as may be amended in accordance with this Agreement;

- "Conditions": these Conditions of Contract for Simple Engineering Works;

- "Contract Documents": the Order, these Conditions, the Specification, the Drawings and any other documents listed in the Order;

- "Contractor": the Contractor named in the Order;

- "Contract Price": the amount stated in the Order or any other sum which shall become payable under the terms of the Agreement;

- "Data Protection Legislation": the UK Data Protection Legislation and any other European Union legislation relating to personal data and all other requirements of Government in force from time to time which apply to a party relating to the use of personal data (including, without limitation, the privacy of electronic communications) and the guidance and codes of practice issued by the relevant data protection or supervisory authority and applicable to a party;

- "Deleterious": materials, equipment, products or kits that are generally accepted, or generally suspected, in the construction industry at the relevant time as posing a threat to the health and safety of any person; or posing a threat to the structural stability, performance or physical integrity of the Works or any part or component of the Works; or reducing, or possibly reducing, the normal life expectancy of the Works or any part or component of the Works; or not being in accordance with any relevant British Standard, relevant code of practice, good building practice or any applicable agrément certificate issued by the British Board of Agrément; or having been supplied or placed on the market in breach of the Construction Products Regulations.

- "Drawings": the drawings listed or referred to in the Order;

- "Employer": the Employer named in the Order;

- "Government": any national or local authority having jurisdiction with regard to the Works and any utility company or other authority affected by the Works or with whose systems any installations are or will be connected;

- "Insurance Events": any or all of fire, lightning, explosion, storm, tempest, flood, bursting or overflowing water tanks, apparatus or pipes, earthquake, aircraft or other aerial devices or articles dropped therefrom, but not any event associated with radioactivity however caused or from pressure waves caused by aircraft;

- "Order": the Employer's purchase order for the Works;

- "Site": the site address stated in the Order;

- "Specification": the specification identified or referred to in the Order;

- "Substantial Completion": as defined in clause 12;

- "UK Data Protection Legislation": all applicable data protection and privacy legislation in force from time to time in the UK including the General Data Protection Regulation ((EU) 2016/679); the Data Protection Act 2018; the Privacy and Electronic Communications Directive 2002/58/EC (as updated by Directive 2009/136/EC) and the Privacy and Electronic Communications Regulations 2003 (SI 2003/2426) as amended;

- "Value added tax": the tax imposed on the supply of goods and services by the Value Added Tax legislation and shall include any tax based on the value of goods and/or services or on sales or on turnover which may replace the same;

- "Works": the works described in the Contract Documents and briefly described in the Order.

  - In these Conditions the following rules apply:

  - clause headings shall not affect the interpretation of this Agreement;

  - a person includes a natural person, corporate or unincorporated body (whether or not having separate legal personality) and that person's personal representatives, successors or permitted assigns;

  - a reference to a company shall include any company, corporation or other body incorporate, wherever and however incorporated or established;

  - unless the context otherwise requires, words in the singular shall include the plural and in the plural include the singular;

  - unless the context otherwise requires, a reference to one gender shall include a reference to the other genders;

  - a reference to any party shall include that party's personal representatives, successors and permitted assigns;

  - a reference to a statute or statutory provision is a reference to it as amended, extended or re-enacted from time to time;

  - a reference to a statute or statutory provision shall include all subordinate legislation made from time to time under that statute or statutory provision;

  - any obligation on a party not to do something includes an obligation not to allow that thing to be done;

  - a reference to writing or written includes fax and e-mail;

  - a reference to a document is a reference to that document as varied or novated (in each case, other than in breach of this agreement) at any time;

  - any words following the terms including, include, in particular, for example or any similar expression shall be construed as illustrative and shall not limit the sense of the words, description, definition, phrase or term preceding those terms.

- Appointment and Contractor's Obligations

  - The Employer and the Contractor agree that the Contractor shall carry out and complete the Works in a good and workmanlike manner in compliance with the Contract Documents and in accordance with all requirements of Government. This Agreement takes effect from the date when the Contractor begins performing the Works, regardless of the date of this Agreement, and supersedes and replaces any previous agreement or letter of intent entered into by the parties in relation to the Works.

  - The Contractor shall exercise all the reasonable skill, care and diligence in the performance of its duties to the Employer under this Agreement which may reasonably be expected from a contractor experienced in carrying out work comparable in size, scope, complexity and purpose to the Works.

  - The Contractor shall provide goods and materials of the standard stated in the Contract Documents or, where no standard is so stated, of a satisfactory quality and in accordance with British Standards. The Contractor shall exercise the skill care and diligence required by clause 2.1 to not specify or use anything in the Works which, at the time of specification or use, is Deleterious.

  - Where the Works require the installation of any equipment, goods or materials with a manufacturer's or supplier's guarantee or warranty, the Contractor shall carry out and complete the Works so as to ensure the issue of the guarantee or warranty and shall be responsible for obtaining and providing to and in favour of the Employer the original guarantee or warranty documentation along with all relevant operation and maintenance manuals.

  - The Contractor will be given non-exclusive possession of the Site on the Commencement Date and will co-ordinate the Works with the Employer and any other contractors on the Site and carry out the Works regularly and diligently so as to complete the Works by the Completion Date.

  - The Contractor shall satisfy itself in adequate time before commencing any part of the Works and throughout as to the position, dimensions and suitability of any work, goods, materials or equipment which might in any way affect such part of the Works (including, but without limitation, any surface to which the Contractor is to fix or lay any part of the Works) and shall immediately advise the Employer in writing if such work, goods, materials or equipment is out of position, wrongly dimensioned or is in any other way unsuitable.  The Contractor shall have no claim or right of action against the Employer (whether for any addition to the Contract Price, for any loss and/or expense or for any extension of time or otherwise) arising out of or in connection with work previously carried out or goods, materials or equipment provided by others unless the discrepancy in position or dimension or other unsuitability of the work, goods, materials or equipment or surfaces has immediately been referred to the Employer by the Contractor.

  - The Contractor shall be assumed and deemed to have inspected the Site and be fully aware of all site conditions including the ground conditions, the nature and location of the Site, the general and local conditions, the means of access and all matters which may in any way affect the Works, the content of any Contract Documents, all aspects of the Agreement and any and/or all constraints placed or likely to be placed upon the Contractor whether or not he has actually done so.  The Contractor shall be deemed to have carried out all appropriate investigations and inspections prior to entry into this Agreement.  No claims or adjustments to the Contract Price or any extension of time shall be allowed as a result of the Contractor's failure to comply with these requirements regardless of whether any such matter as is referred to in this clause 2.7 was reasonably foreseeable or not.

  - The Contractor shall rely on its own investigations and inspections and shall not and shall not be entitled to rely upon any survey, report, data or other document prepared by or on behalf of the Employer regarding any such matter as is referred to in clause 2.6 or 2.7 and the Employer makes no representation and gives no warranty as to the accuracy or completeness of any such survey, report, data or document or any representation, recommendation or statement, whether negligently or otherwise made, therein contained.

  - The Contractor shall obtain every licence, permission or authority required for the execution and completion of the Works and shall pay the fees payable by the requirements of Government in respect of the Works.

  - The Contractor shall throughout the carrying out of the Works take full responsibility for the security of the Site and shall keep the Site in an orderly state appropriate to the avoidance of danger to all persons entitled to be on Site, the public and adjoining owners and occupiers, and, in particular, shall provide and maintain at his own cost all lights, guards, fencing, barriers, hoarding, fans, tarpaulins, and warning signs and watch when and where necessary, or as required by the Employer or by Government for the protection of the Works and for the safety and convenience of the public.

- Design

  - Where the Works include design the Contractor shall be fully responsible in all respects for the design of the Works including all design work forming part of the Contract Documents and including any design work carried out by a sub-contractor that the Contractor has or will employ (including a person employed at the Employer's request), whether such design work is carried out before, on or after the date of this Agreement.

  - Without derogating from any other provision in this Agreement where the Works include design the Contractor warrants to the Employer that it shall use the standard of skill, care and diligence required by clause 2.2 when designing the Works and selecting goods, materials, plant and equipment for incorporation in the Works.

- Copyright

  - The copyright in all documents prepared by or on behalf of the Contractor shall remain vested in the Contractor but the Contractor grants to the Employer, with immediate effect, an irrevocable, non-exclusive, non-terminable, royalty-free licence to copy and make full use of all documents prepared by or on behalf of Contractor for any purpose relating to the Works (and the completed Works). This licence carries the right to grant sub-licences and is transferable to third parties without the Contractor's consent. The Contractor shall have no liability for use of the documents for any purpose other than that for which they were prepared and/or provided.

- Instructions

  - The Employer may issue written instructions to the Contractor. The Contractor will comply with all such instructions without delay.

  - The Employer may instruct that the Works be varied whether by way of additional, substituted or omitted works. The Contractor shall comply with all such instructions. All such variations to the Works shall be valued by reference to prices in the Contract Documents or, where no such prices are available, on a fair and reasonable basis provided that such instruction does not result from any negligence, omission, default, breach of contract or breach of statutory duty of the Contractor or those acting on his behalf.

  - If the Contractor fails to comply with any instruction properly issued by the Employer, the Employer may after giving him no less than five day’s written notice employ other contractors to carry out any works specified in the instruction and recover any additional cost of so doing from the Contractor.

- Extensions of time for completion

  - If it appears that the Completion Date will not be met by reason of any of the matters specified in clause 6.2 below the Contractor shall give immediate notice thereof to the Employer and the Employer shall assess the likely effect of such matters. The Employer shall notify the Contractor of his assessment and any revised Completion Date.

  - The matters are:

    - force majeure;

    - the occurrence of an Insurance Event;

    - variation instructions issued under clause 5;

    - any breach of this Agreement, impediment, prevention or default by the Employer or any person for whom he is responsible;

    - the use or threat of terrorism;

    - the exercise of any power by Government operating to affect progress of the Works

- provided always that the Completion Date will not be affected by any of the above matters if and to the extent they are due to the negligence, omission, default, breach of contract or breach of statutory duty of the Contractor or those acting on his behalf.

- Additional Payment

  - If the Contractor suffers delay to the regular progress of the Works by reason of the matters specified in clause 7.2 below, the Contractor shall immediately notify the Employer thereof and the Employer shall assess any additional costs which may reasonably have been or will be sustained by the Contractor as a result. The Contractor will take all necessary steps to avoid or reduce any such additional costs.

  - The matters are:

  - any breach of this Agreement, impediment, prevention or default by the Employer or any person for whom he is responsible;

  - variation instructions issued under clause 5.

- Payment

  - Not used

  - Not used

  - Not used

  - Not used

  - Not used

  - Not used

  - Not used

  - Not used

  - Not used

  - Not used

  - Not used

  - Where it is stated in the Order or tender conditions that the Rebate applies, the Contractor acknowledges and agrees that the Employer shall be entitled to deduct and retain for its own benefit from any amount due to the Contractor under this Agreement a rebate in accordance with the provisions of this clause 8 and Appendix 1 (the "Rebate").

  - The following additional definitions apply:

- "Calculation Trigger Date" means for any undisputed amount the date the Contractor's Valid Invoice is correctly received by the Employer, for any disputed amount the Calculation Trigger Date shall be the date on which the dispute has been resolved to the mutual satisfaction of the parties;

- "Contractor's Valid Invoice" means a valid pdf invoice including the appropriate level of VAT and the relevant project purchase order number sent by email to the Employer (sipinvoices@southtynesidesip.co.uk  ) in accordance with clause 8.19;

‘’Invoice Payment date’’ means the date on which the Employer executes its payment run in respect of the relevant Invoiced Debt, not the date the Contractor receives the payment.

  - In consideration for the satisfactory performance of the Works the Employer will pay the Contractor the Contract Price in accordance with the provisions of this Agreement.

  - The Contractor acknowledges that the Contract Price takes full account of all works necessary to carry out and complete the Works in accordance with this Agreement and the Contract Documents and the Contract Price shall not be adjusted except in accordance with the express provisions of this Agreement.

  - The due date for payment of any amount payable under this Agreement shall be the date of receipt of the Contractor’s Valid Invoice (the "Due Date").  The final date for payment shall be 25 days from the due date (the "Final Date for Payment").

  - The Contractor may apply for payment (a "Payment Application") at the application dates or stages/milestones specified in the Order or if no such dates, stages/milestones are specified the Contractor may make an application to the Employer at monthly intervals calculated from the Commencement Date.  The Contractor's Payment Application shall state the sum the Contractor considers will become due on the Due Date for the relevant payment, and the basis on which it is calculated, specifying the value of the Works properly carried out to that date including any current assessments of loss and expense under clause 7, less any sums previously paid, and will be accompanied by such documents vouchers and receipts as are reasonably required by the Employer.

  - Not later than 7 days after receipt of the Contractor's Payment Application the Employer shall give a payment notice to the Contractor, stating the sum he considers to be due from him calculated in accordance with the provisions of this Agreement, and the basis on which that sum has been calculated.

  - The Contractor shall by the end of the next working day after the date of receipt of a payment notice under clause 8.18 or the issue of a payment notice under clause 8.24, e-mail the Contractors Valid Invoice to the Employer confirming the amount due under the relevant payment notice.  If the relevant payment notice is not given by the Employer in accordance with clause 8.18 the Contractor may issue its Valid Invoice by the end of the next working day after the last day that such Employer's payment notice could have been issued under clause 8.18 in the amount stated as due in the Contractor's Payment Application.

  - Subject to any notice given under clause 8.21, the Employer shall no later than the Final Date for Payment pay the Contractor the amount specified in the Contractor's Valid Invoice.

  - If the Employer intends to pay less than the sum stated as due from him in the Contractor's Valid Invoice he shall not later than 5 days before the Final Date for Payment give notice to the Contractor of that intention stating the sum that he considers to be due to the Contractor at the date he gives notice under this clause 8.21 and the basis on which that sum has been calculated.  Where such a pay less notice is given, the payment to be made on or before the Final Date for Payment shall be not less than the amount stated as due in the pay less notice.

  - In relation to the requirements for the giving of notices under this clause 8, it is immaterial that the amount then considered to be due may be zero.

  - If the Employer fails to pay a sum, or any part of it, due to the Contractor by its Final Date for Payment, the Employer shall, in addition to any unpaid amount that should properly have been paid, pay the Contractor simple interest on that amount at the rate of 3% over the Bank of England’s base rate then applying for the period from the Final Date for Payment until payment is made.

  - Within 2 months after Substantial Completion the Contractor shall provide the Employer with all documents necessary for compiling the Final Statement referred to below.  Within 2 months thereafter the Employer shall issue a statement (the "Final Statement") in respect of the value of the Works and any other amounts properly to be added to the Contract Price, less any amounts already paid to the Contractor and showing the sums remaining due to the Contractor or due to the Employer as the case may be.  The provisions of clauses 8.12 to 8.23 shall then apply with the necessary alterations as if the Final Statement issued by the Employer had been received on that date as a Contractor’s Payment Application.

  - All amounts expressed as payable under this Agreement shall be deemed to be VAT exclusive.  VAT will be payable, where applicable, on the submission of a valid VAT invoice.

- Indemnity

  - The Contractor shall be liable for and shall indemnify the Employer against any expenses, liability, damage or claim resulting from personal injury or the death of any person or damage to any property arising out of, in the course of, or by reason of the carrying out of the Works save insofar as the same results from any breach of contract, negligence or breach of statutory duty on the part of the Employer. Without prejudice to the Contractor's obligation to indemnify the Employer, the Contractor shall take out and maintain until the Completion Date, insurance against the liabilities referred to in this clause whether on his part or on the part of any sub-contractor. Such insurance shall be in an amount of not less than the sum specified in the Order or if no such sum is specified the sum of £5,000,000 or such sum as may be required by Government (whichever is the greater) for any one occurrence or series of occurrences arising out of one event.

- Trespass and nuisance

  - The Contractor shall take all reasonable precautions to prevent trespass on the Site and shall be liable for and shall indemnify the Employer against all third party claims for damage or personal injury howsoever arising caused by trespassers. If in the performance of the Contractor's obligations under this Agreement it is necessary for his employees or agents to enter on neighbouring property the necessary approvals and arrangements for access to the neighbouring property must first be arranged by the Contractor who shall pay all expenses and compensation in connection therewith.

  - The Contractor shall take all reasonable precautions to prevent a nuisance or inconvenience to the owners, tenants or occupiers of adjoining or neighbouring premises and to the public generally.

- Insurance

  - The Works, including all work executed and all unfixed materials and goods delivered to Site and intended for the Works, shall as regards loss or damage be at the risk of the Contractor until Substantial Completion and the Contractor shall take all reasonable precautions to prevent loss or damage from fire and other risks on the Site and to minimise the amount of any such loss or damage.

  - The Contractor shall insure the Works against the Insurance Events in the joint names of the Employer and the Contractor for the full reinstatement value. Such insurance shall also cover any unfixed materials and goods delivered to Site and intended for the Works. Such insurance shall provide that any payments made under the policy shall be made to the Employer and not the Contractor.

  - After any inspection required by the insurers in respect of a claim under the insurance mentioned in clause 11.2, the Contractor shall with due diligence restore or replace work or materials or goods damaged and dispose of any debris and proceed with and complete the Works.  The Contractor shall not be entitled to any payment in respect of such work or materials or goods or such disposal of debris beyond the monies received under the said insurance.

  - Where the Works include design, the Contractor shall maintain professional indemnity insurance for at least the amount stated in the Order or if no amount is stated at least £1,000,000 for any one occurrence, or series of occurrences, arising out of any one event for a period beginning on the Commencement Date and ending 6 years after the date of Substantial Completion of the Works, provided that such insurance is available at commercially reasonable rates. The Contractor shall maintain such professional indemnity insurance with reputable insurers lawfully carrying on insurance business in the UK on customary and usual terms and conditions prevailing for the time being in the insurance market. Any increased or additional premium required by insurers for the insurance referred to in this clause because of the Contractor's claims record or other acts, omissions, matters or things particular to the Contractor shall be deemed to be within commercially reasonable rates.

  - As and when reasonably required by the Employer, the Contractor shall produce for inspection satisfactory documentary evidence that the insurances referred to in this clause 11 are being properly maintained and shall confirm that payment has been made in respect of the last preceding premiums due thereunder. If the Contractor fails to supply the relevant evidence, the Employer shall be at liberty to effect such insurance cover as he deems necessary and to recover the cost from the Contractor on demand.

- Substantial Completion

  - The Works shall be completed when they reach Substantial Completion. The Employer shall give notice to the Contractor that the Works have reached Substantial Completion when there are no apparent deficiencies or defects in the Works and no incomplete works the condition and the completion of which would prevent normal, reasonable and beneficial operation and use.

- Damages for delay

  - If the Contractor shall fail to complete the Works by the Completion Date the Employer may require the Contractor to pay or recover from the Contractor liquidated damages for each week of delay at the rate specified in the Order or pro rata for part of a week. The Employer shall notify the Contractor of such failure and may thereafter, subject to clauses Error: Reference source not found and Error: Reference source not found, recover such liquidated damages by adjustment to or withholding from any subsequent payment otherwise due under this Agreement or recover such damages from the Contractor as a debt.

- Defects

  - As part of his notification under clause 12 or at any time within 12 months after Substantial Completion the Employer may provide the Contractor with details of any work which has not been carried out, is incomplete or is defective, and the Contractor shall carry out any necessary work as soon as practicable from receipt of such notice. If he fails to do so, the Employer may employ other persons to carry out such works and recover any additional costs from the Contractor. The Employer shall give notice to the Contractor when the Contractor's obligations under this clause have been discharged.

- Termination and suspension

  - Without prejudice to his other rights and remedies the Employer may terminate the employment of the Contractor under this Agreement by giving notice with immediate effect at will or if any of the following events occur:

    - the Contractor makes a composition or arrangement with his creditors or becomes insolvent;

    - a provisional liquidator is appointed to the Contractor;

    - the Contractor has a winding up order made;

    - the Contractor passes a resolution for voluntary winding up (except for the purposes of amalgamation or reconstruction);

    - the Contractor has an administrator or administrative receiver appointed; or

    - the Contractor committing any fraud or any other unlawful or criminal act in respect of his performance of the Works.

  - If the Contractor shall fail to proceed regularly and diligently with the performance of the Works; fail to comply with any instructions properly issued under clause 5; or commit any other substantial breach of its obligations, the Employer shall be entitled to terminate the Contractor’s employment under this Agreement if the Contractor does not remedy such breach after having been given 14 days’ notice thereof. Upon such failure the Employer shall give the Contractor written notice of termination and the provisions of clause 15.3 below shall apply as to completion and payment for the Works.

  - In the event of termination the Contractor shall immediately secure and protect the Works and give up possession of the Site. The Employer shall be entitled to have the Works completed by others and any cost of so doing over and above the amount which would have been paid to the Contractor shall be recoverable from the Contractor by the Employer. The provisions of clause Error: Reference source not found above shall then apply as they relate to a Final Statement and as if Substantial Completion had occurred on the date of completion of the Works.

  - If the Employer fails to pay a sum payable to the Contractor in accordance with clause 8 by the final date for payment and the failure continues for 7 days after the Contractor has given notice to the Employer of his intention to suspend the performance of his obligations under this Agreement and the grounds for such suspension, the Contractor, without affecting his other rights and remedies may suspend performance of any or all of those obligations until payment is made in full.  Where payment is made in full the Contractor shall notify the Employer of the resumption of those obligations.

  - Where the Contractor exercises his right of suspension under clause 15.4, he shall be entitled to a reasonable amount in respect of costs and expenses reasonably incurred by him as a result of exercising the right.

  - Should payment of any such sum not be made within 56 days after the date of such suspension, the Contractor shall be entitled to terminate his employment under this Agreement and the provisions of clause Error: Reference source not found shall apply as they relate to a Final Statement and as if Substantial Completion had occurred on the date of termination.

  - Termination under the terms of this Agreement shall be without prejudice to any other right or remedy of either party in respect of anything done by the other before termination

- Confidentiality

  - All information supplied to the Contractor by or on behalf of the Employer at any time in connection with this Agreement shall be regarded as confidential and shall not without the prior written consent of the Employer be published or disclosed to any third party or used by the Contractor except for the purposes of implementing this Agreement.

  - The Contractor shall not advertise or announce the carrying out and completion of the Works for the Employer without the Employer's prior written consent.

  - At any time on request, the Contractor shall assist the Employer to comply with the Employer's obligations under the Freedom of Information Act 2000 and/or the Environmental Information Regulations 2004.

  - The Contractor shall comply with all applicable requirements of the Data Protection Legislation and ensure that all information security protocols (including standard requirements for processing payment cards) are in place and that the Contractor will comply with good industry practice in respect of all information security.

- Assignment

  - The Contractor shall not be entitled to assign the benefit of any of the Employer’s obligations under this Agreement and shall not sub-contract the Works without the Employer’s written permission, not to be unreasonably withheld or delayed. The Employer shall be entitled to assign the benefit of any of the Contractor’s obligations under this Agreement subject to giving notice to the Contractor of such assignment.

- CIS Scheme

  - The Employer is a ‘Contractor’ for the purposes of the CIS Scheme and the Employer and Contractor will comply with the CIS Scheme including (but not limited to) ensuring that the Employer receives from the Contractor at the appropriate time evidence that the Contractor is entitled to be paid without the statutory deductions. If the Contractor is not able to supply the evidence referred to in this clause at the appropriate time the Employer shall make the deduction required by the CIS Scheme from any payment due under this Agreement.

  - Disputes

  - Without prejudice to clause 18.3, if any dispute or difference arises between the parties under this Agreement members of the board of directors/senior management of the parties shall, within 10 days of a written request from either party to the other addressed to the managing director/senior management, meet in an effort to resolve the dispute in good faith.

  - If any dispute or difference arises under this Agreement either party may refer such dispute or difference to Adjudication at any time in accordance with Part 1 of the Schedule to The Scheme for Construction Contracts (England and Wales) Regulations 1998 as amended (the “Scheme”) subject to the following:

    - for the purposes of the Scheme the Adjudicator shall be a person nominated by the Chartered Institute of Arbitrators having appropriate expertise and experience in the specialist area or discipline relevant to the issues in the dispute;

    - the Adjudicator shall give reasons for his decision and shall deliver his decision to the parties as soon as practicable and in any event within 2 working days of making his decision; and

    - the Adjudicator shall notify the parties as soon as reasonably practicable if he becomes aware that he has any interest in the Works, the subject matter of the adjudication or the parties.

- Applicable law

  - Subject to the above, any dispute or difference which arises between the parties shall be referred to the High Court of England and Wales for resolution as business of the Technology and Construction Court.

- Third Party Rights

  - No person who is not a party to this Agreement shall have any rights under the Contract (Rights of Third Parties) Act 1999 to enforce any term of this Agreement.

Appendix 1

Rebate

- The Rebate which the Employer may deduct and retain

- 1.	The Contractor acknowledges and agrees that the Employer is entitled but is not obliged to make payment of any amount due to the Contractor prior to the Final Date for Payment for that amount.

- 2.	If the Employer elects to make payment of an amount due to the Contractor prior to the Final Date for Payment the Employer shall, notwithstanding any other provision of this Agreement restricting or prohibiting the Employers right to set-off sums owed to it by the Contractor against any sums due to the Contractor, be entitled to deduct and retain from the amount due to the Contractor, for its own benefit, such amount that is set out in a notice (the "Rebate Notice") that is calculated in accordance with this Appendix.

- 3.	Where paragraph 2 of this Appendix applies, the Employer shall:

- 3.1	issue a pay less notice in accordance with clause 8; and

- 3.2	make payment by way of electronic funds transfer (including without limitation via BACS or CHAPS) of the amount of the pay less notice one working day before the date on which the pay less notice is issued, provided always that the latest date by which the Employer may make payment to the Contractor by way of electronic funds transfer under this paragraph is 3 days before the Final Date for Payment.

- 4.	A pay less notice issued under paragraph 3 of this Appendix:

- 4.1	may be issued simultaneously with, or subsequent to, the Rebate Notice; and

- 4.2	shall state the sum due to the Contractor as at the date of issue of the pay less notice as stated in the Rebate Notice produced in accordance with this Appendix.

- 5.	For the avoidance of doubt, the Rebate shall be applied only in accordance with this Appendix after the valuation or assessment of amounts otherwise due under and in accordance with this Agreement.  The valuation or assessment of amounts otherwise due to the Contractor under and in accordance with this Agreement shall exclude any deductions made as a result of the application of the Rebate.  The Contract Price shall not be adjusted by reason of the application of the Rebate.

- 6.	The amount of the Rebate is calculated by establishing the number of days prior to the Final Date for Payment that the pay less notice is issued (and payment is made) and comparing the number of days prior to the Final Date for Payment within the first column of the table below with the percentage in the second column of the table below to determine the Rebate to be applied to the amount otherwise due to the Contractor.  The Rebate percentage (%) is calculated to 14 decimal places and it is this value that is applied in all calculations however, for simplicity, the percentage displayed in the table has been rounded to 2 decimal places.

- 7.	Rebates applied to amounts due under and in accordance with this agreement are calculated at a Rebate Notice line item level.  Rebates are applied in the manner described in this Appendix, against the value of each line item.  The result of this calculation is rounded to the nearest pence.  Once the Rebates for all line items have been calculated, they are aggregated to provide the total Rebate value to be deducted from the payment otherwise due to the Contractor on early payment as set out in the Rebate Notice.

- 8.		The provisions of this Appendix are without prejudice to any other right or remedy of the Employer (including the right to issue a pay less notice under clause 8) under or in connection with this Contract.

| Number of days elapsed between the Calculation Trigger Date and the Invoice Payment Date | % of the amount owed that may be deducted and retained by South Tyneside Council as the Rebate |
| --- | --- |
| 1 | 1.37% |
| 2 | 1.31% |
| 3 | 1.24% |
| 4 | 1.18% |
| 5 | 1.11% |
| 6 | 1.05% |
| 7 (Target Day) | 0.98% |
| 8 | 0.91% |
| 9 | 0.85% |
| 10 | 0.78% |
| 11 | 0.72% |
| 12 | 0.65% |
| 13 | 0.59% |
| 14 | 0.52% |
| 15 | 0.46% |
| 16 | 0.39% |
| 17 | 0.33% |
| 18 | 0.26% |
| 19 | 0.20% |
| 20 | 0.13% |
| 21 | 0.07% |
| 22 | 0.00% |
| 23 | 0.00% |
| 24 | 0.00% |
| 25 | 0.00% |

Disclaimer

These pro-forma conditions of contract have been supplied for use with the NEPO framework agreement and all parties using this document must rely exclusively upon their own skill and judgment or upon those of their advisers when using this document and neither NEPO or Ward Hadaway LLP assume any liability to any user or any third party in connection with such use.